**Discussed:**

**API endpoints in detail**

# Meeting No: 6

## Meeting Details

|  |  |
| --- | --- |
| Date: | 14/08/2020 |
| Venue: | Microsoft Teams |
| Attendees: | Matthew Elliott  Ann Mary George  Liam McShane |
| Apologies: | N/A |

## Last meetings action items

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| 1 | API:  Register business/service, retrieve business/service, update service hours | Liam | 16/8/2020 |  |
| 2 | API:  Create new customer object, retrieve customer details | Matthew | 16/8/2020 |  |
| 3 | API:  Create booking, retrieve details of booking | Ann | 16/8/2020 |  |

Today’s talking points

1. How we went with APIs
2. Current backend setup
3. Unit tests
4. Documentation

## Action Items

|  |  |  |  |
| --- | --- | --- | --- |
| No. | Item | Who | By |
| 1 | API documentation in final style | EVERYONE | 16/8 |
| 2 | Unit tests in plain text  Add APIs to document  Fix the folder structure in the back end Attempt to get them in Java | Liam | 16/8/2020 |
| 3 | Unit tests  Acceptance tests | Matthew | 16/8/2020 |
| 4 | Unit tests  Acceptance tests | Ann | 16/8/2020 |

Micro Stand-up – Saturday 8:00 pm

|  |  |
| --- | --- |
| No. | Item |
| 1 | User stories! |

Talking points for next meeting – Sunday 16th - 8:30 pm

|  |  |
| --- | --- |
| No. | Item |
| 1 | How unit tests are going |
| 2 | Finalise submission |
| 3 | Finalise documentation |