# Sprint Review Notes

## **Group**: Tuesday 6:30 pm Group 1

**Sprint:** 2

**Date:** 15/09/2020

**Attended:** Liam McShane, Matthew Elliott

**Scrum Master:** Liam McShane

**Product Owner:** Mohamad Ali

**Scrum team:** Liam McShane, Matthew Elliott, Ann George

**Client Name:** Name

## 1- What was the goal for this sprint? (Product Owner)

Create frontend user interface for functionalities like creating booking for users, signup for business, users able to view current booking and businesses able to view their details.

## 2- Review of the requirement (Product Owner)

Front end UI for customer to make bookings

Front end UI for customer to view bookings

Front end UI for business to signup

## 3- Sprint status (Scrum Master)

We were unable to complete the sprint as planned because of unexpected errors that occurred that we weren’t able to fix by the end of the sprint. There was also delay caused because 2 of our members had fallen sick hence couldn’t fix all the errors inn time.

## 4- Customer Feedback (Client)

To have user interface for creating booking, business signup and to view to current bookings

## 5- Closing (Team)

Complete the user interface for above mentioned functionalities to get back on track. Make up for the delay caused.